BEFORE THE DEPARTMENT OF TOWN AND COUNTRY PLANNING, HARYANA

AND THE SENIOR TOWN PLANNER, GURUGRAM

FOCUSED REPRESENTATION AND OBJECTIONS

Proposed Change of Developer, Revised Plan and Preservation of Adjudicated Rights — Unit No. 3051

| Particular | Details |
| --- | --- |
| Project | ATS Grandstand Phase-I, Sector 99A, Gurugram |
| Unit | Unit No. 3051, Tower No. 03, Type-D, 5th Floor |
| Allottee / Complainant | Prof. Vijyant Agarwal |
| BBA | Buyer–Builder Agreement dated 25.10.2018 with ATS Realworth Pvt. Ltd. |
| HARERA matter | Complaint No. 4463 of 2021; order dated 18.04.2024; rectification dated 08.08.2024 |
| Execution | RERA-GRG-5309-2024 |
| Licence / COD | Licence No. 37 of 2013; in-principle COD memo dated 10.12.2025 |
| Revised plan | ZP-938-II/SD(RD)/2026/15567 dated 04.05.2026 |

Status of this draft This document is a condensed, filing-oriented replacement for the broader master issues list. It preserves the strongest issues, removes internal action items and avoids asserting unverified group-wide liability as an existing legal fact.

# To

The Director / Competent Authority
Department of Town and Country Planning, Haryana, Chandigarh
and
The Senior Town Planner, Gurugram

## Copies to

The Secretary / Competent Authority, Haryana Real Estate Regulatory Authority, Gurugram.

M/s ATS Realworth Pvt. Ltd. — BBA party and respondent in Complaint No. 4463 of 2021.

M/s Hasta Infrastructure Pvt. Ltd. — existing licence holder / outgoing colonizer, as stated in the COD record.

M/s Homekraft Infra Pvt. Ltd. / Homekraft Infrastructure Private Limited — proposed incoming entity; exact registered legal name to be verified from the COD and MCA records.

From: Prof. Vijyant Agarwal, allottee of Unit No. 3051, ATS Grandstand Phase-I, Sector 99A, Gurugram.

Date: 18.06.2026

Subject: Objections and mandatory safeguards before any final Change of Developer approval and in relation to the revised plan — preservation of the BBA, HARERA order, pre-EMI, possession, disclosure and compensation rights concerning Unit No. 3051.

Respected Sir/Madam,

The undersigned submits this focused representation without prejudice to all rights and remedies arising from the Buyer–Builder Agreement, the Real Estate (Regulation and Development) Act, 2016, the order dated 18.04.2024, its rectification dated 08.08.2024, and the pending execution proceedings. The allottee does not object to a lawful restructuring merely because corporate entities are being changed. The objection is to any approval that obscures the legal roles of the entities, releases an existing obligor, extends the project timeline, defeats an adjudicated direction, or prejudices Unit No. 3051 without informed notice and hearing.

The presently available papers prima facie indicate a related-party or intra-group arrangement involving ATS Realworth, Hasta and Homekraft. The precise ownership, control, consideration and transfer of rights should, however, be verified from certified MCA records and the complete COD file rather than treated as an established allegation.

# 1. Executive summary of the objections

Three legal tracks must remain separate. The DTCP colonizer/licence, the RERA promoter and BBA counterparty, and the revised building plan are legally distinct. A change in one track does not, by itself, determine the other two.

ATS Realworth cannot disappear from the record. It executed the BBA and is the respondent against whom the HARERA order was passed. Any intended substitution or transfer must follow the applicable statutory process and must not extinguish accrued or adjudicated rights.

Section 15 must be examined if promoter rights or majority project liabilities are transferred. Where the arrangement falls within Section 15, the required allottee consent and prior RERA approval must be demonstrated; the incoming promoter must independently perform pending obligations and cannot obtain a fresh completion period.

The HARERA order requires performance, not a generic promise. The order expressly deals with pre-EMI, disclosure of construction/completion status, possession date, escrow details, possession after occupation certificate, and planning-branch scrutiny.

Individual notice and a meaningful hearing are essential. No deemed consent should be inferred against Unit No. 3051 unless the authority first verifies compliance with Condition 12, service of the material documents and a real opportunity to object.

The revised-plan proceeding must be dealt with separately. The old and revised sanctioned plans, tower-specific impact, parking/density/height changes and Section 14 compliance must be disclosed before any consent or no-objection is attributed to the allottee.

# 2. Material chronology

| Date | Document / event | Relevance |
| --- | --- | --- |
| 23.10.2018 | Pre-EMI commitment letter | Builder’s commitment concerning payment of pre-EMI until offer of possession, subject to the exact terms of the letter. |
| 25.10.2018 | Buyer–Builder Agreement | ATS Realworth Pvt. Ltd. is the contracting promoter/BBA party; possession due date stated as 30.06.2023. |
| 18.04.2024 | HARERA order in Complaint No. 4463/2021 | Pre-EMI reimbursement/direct payment; 30-day disclosures; 90-day compliance; possession after occupation certificate; planning-branch scrutiny. |
| 08.08.2024 | Section 39 rectification | Corrected/clarified the payment record; it did not displace the substantive directions of 18.04.2024. |
| 10.12.2025 | In-principle COD memo | Proposed Hasta → Homekraft change, subject to stated conditions including financial, documentary, RERA-related and individual-notice requirements. |
| 17.12.2025 | Public COD notice | Background publication; its legal effect must be considered separately from any mandatory individual notice under Condition 12. |
| 04.05.2026 | Revised plan approval / permission | ZP-938-II; plan changes require separate disclosure, hearing and statutory examination. |
| May 2026 | Projected completion communication | The materials referred to by the allottee indicate a Phase-I projection up to 30.06.2031; the exact document and legal basis require verification. |
| 08.06.2026 | Joint affidavit-cum-undertaking | Describes Homekraft as the new developer while ATS Realworth remains the judgment debtor; does not itself resolve promoter identity or complete Unit 3051 compliance. |
| 12.06.2026 | Homekraft email | Raises the pre-EMI/loan-statement issue; cannot by itself shift the adjudicated payment obligation to the allottee. |

# 3. The three distinct regulatory tracks

| Track | Legal subject | Proposed / stated change | Required determination |
| --- | --- | --- | --- |
| A. Colonizer / licence | Licence No. 37 of 2013 | Hasta → proposed Homekraft | DTCP must determine licence conditions and continuity of colonizer obligations. |
| B. RERA promoter / BBA / order | Promoter registration, BBA and Complaint No. 4463/2021 | Not clearly stated in the available COD papers | Authority must record who remains promoter and BBA obligor; ATS Realworth’s accrued liabilities cannot be silently discharged. |
| C. Revised building plan | Sanctioned layout, FAR, units, tower configuration, parking and common areas | ZP-938-II dated 04.05.2026 | Must be heard and reasoned separately from the licence-transfer question. |

Core submission: A DTCP change of colonizer does not automatically establish a change of RERA promoter or substitute the party to the BBA. Conversely, if the arrangement does transfer majority promoter rights and liabilities, the statutory requirements governing such transfer must be demonstrated on the record.

# 4. Alternative legal treatment of the proposed COD

## 4.1 If the proposal changes only the DTCP colonizer

ATS Realworth remains relevant. It continues to be the BBA party and respondent under the HARERA order unless a lawful process and binding instrument establish otherwise.

Homekraft’s role must be precisely stated. Its responsibilities for construction, approvals, infrastructure, project records and completion should be recorded through a specific undertaking, without implying an unauthorised novation of the BBA.

No silent release. The final COD order should state that it does not discharge ATS Realworth from accrued contractual, statutory, adjudicated or execution liabilities.

## 4.2 If promoter rights or majority project liabilities are also transferred

If the proposed arrangement falls within Section 15 of the Real Estate (Regulation and Development) Act, 2016, the record must establish prior written consent of the requisite two-thirds allottees (excluding the promoter) and prior approval of the RERA Authority. The intending promoter must independently comply with all pending statutory and agreement obligations, and the transfer cannot result in an extension of the project-completion period.

Section 15 records: produce the application, allottee-consent computation, individual consent records, RERA approval and proposed registration amendment.

Pending obligations: identify each pending BBA, RERA, construction, escrow, pre-EMI, possession and disclosure obligation and the entity accepting it.

No fresh timeline: record expressly that the transfer does not reset the BBA due date, limitation, execution deadlines or liability for past delay.

# 5. Existing HARERA order and present compliance gap

The operative order dated 18.04.2024 must be quoted and implemented according to its own language. In particular, it directs return of pre-EMI already paid by the complainants on behalf of the respondent and further payment of pre-EMI/EMI directly to the financial institution “till the offer of possession”, as per the agreed terms of the letter dated 23.10.2018. It separately directs physical possession in accordance with the BBA after obtaining the occupation certificate.

| Direction / issue | Evidence required | Present gap to be verified |
| --- | --- | --- |
| Pre-EMI reimbursement and direct future payment | Bank transaction proof, month-wise statement and confirmation from PNB Housing Finance | No complete performance record supplied to the allottee; generic or conditional wording is insufficient. |
| Completion / occupation certificate status | Certified certificate or a signed statement that no certificate has been issued for Tower 03 | Thirty-day disclosure period has expired. |
| Date of physical possession of Unit 3051 | A fixed unit- and tower-specific date supported by a milestone programme | No binding date supplied; the reported 30.06.2031 projection requires explanation. |
| Escrow / project account details | Account identification, credit/debit records and utilisation certificates consistent with Section 4(2)(l)(D) | Thirty-day disclosure direction remains unverified. |
| Full compliance within 90 days | Direction-wise compliance affidavit with annexed proof | The 90-day period expired in July 2024. |
| Planning-branch direction | DTCP file note, inspection/status report and action taken on any RERA violation | No verified action report supplied. |

Important qualification on “offer of possession” The representation should not rewrite the order as though it expressly says “lawful possession”. Instead, the authority should examine whether any alleged offer relied upon to end pre-EMI is consistent with the BBA, the occupation-certificate direction and applicable law. A paper or premature offer should not be treated as compliance merely by nomenclature.

The expression “subject to finality in appeal, if any” should not be accepted as a substitute for compliance. Unless a specific stay order is produced, the existence of an appeal or a possible appeal should not be treated as an automatic suspension of the operative directions.

# 6. Condition 12: individual notice and effective opportunity to object

The public notice dated 17.12.2025 and any individual-notice obligation under Condition 12 must be examined separately. Where the in-principle COD memo requires individual service by specified modes, the final COD should not proceed against Unit No. 3051 merely on the basis of a general publication or deemed silence.

Service proof: produce the exact email, postal/courier article, delivery report and website posting relied upon for Unit No. 3051.

Complete materials: supply the COD application, agreements, undertakings, role chart, condition-wise compliance and proposed RERA amendment before the objection period is treated as meaningful.

Fresh opportunity: grant a reasonable objection period from actual supply of the material documents where earlier individual service is not proved.

No waiver by silence: the final order should not construe silence, non-response, a website upload or a general public notice as novation, settlement, waiver of adjudicated rights or consent to prejudice Unit No. 3051.

# 7. Revised plan: separate disclosure and Section 14 examination

The revised-plan proceeding should remain distinct from the COD. The allottee cannot give informed consent or frame a complete objection without certified old and revised plans, an itemised comparison and a Unit 3051 / Tower 03 impact statement.

| Issue | Change presently reported | Required verification / disclosure |
| --- | --- | --- |
| Project density / units | 522 → 734 units | Verify from certified sanctioned plans and state effect on services, circulation, amenities and completion. |
| Parking | 999 → 957 spaces | Verify parking calculations and the specific ECS entitlement of Unit 3051. |
| Tower 03 configuration | G+29 → S1+S2+30 | Explain structural, access, fire-safety, lift and construction-timeline consequences. |
| Tower height | 96.95 m → 101.05 m | Produce fire, structural and aviation/other approvals, where applicable. |
| Green / common areas | Reduction alleged in available comparison | Produce area statement and amenity-impact note. |
| Project area | 11.5875 acres vs 11.5878 acres | Reconcile the figures in official records and notices. |

Section 14 distinction: Alterations affecting the sanctioned plan, dimensions, specifications, access, fixtures or appurtenant rights of Unit 3051 require examination under Section 14(2)(i). Building-wide or common-area alterations require proof of compliance with Section 14(2)(ii), including the requisite two-thirds allottee consent wherever applicable. Structural and workmanship defect liability arises under Section 14(3), not Section 15.

# 8. Completion programme, funding and financial safeguards

Binding completion programme: require a Tower 03-specific milestone chart, target occupation-certificate date and fixed date for physical possession of Unit 3051.

Explanation of the 2031 projection: require ATS to identify the document, basis, approvals and effect of the reported 30.06.2031 date, while expressly preserving all existing delay and compensation rights.

Project account: provide Section 4(2)(l)(D) separate-account particulars, recent statements and CA/engineer/architect withdrawal-utilisation certifications.

COD financial conditions: verify administrative charges, EDC/IDC status, internal/external development bank guarantees and enhancement of the incoming colonizer’s paid-up capital to the stipulated amount.

No undisclosed allottee burden: record that COD or plan revision does not by itself authorise a fresh charge, revised payment plan or transfer of promoter liabilities to the allottee. Any lawful demand must have an identified contractual and statutory basis.

Express assumption instrument: require a signed deed/undertaking identifying the obligations accepted by Homekraft and the obligations continuing against ATS Realworth and Hasta. Any joint and several liability should be created expressly in the instrument and final order, rather than left to implication.

# 9. Focused schedule of documents to be supplied / verified

| No. | Document / record |
| --- | --- |
| 1 | Complete COD application pack and all supplements filed during September–October 2025. |
| 2 | Certified in-principle COD memo dated 10.12.2025 and verbatim Conditions 1–12. |
| 3 | Registered collaboration agreement, fresh LC-IV agreement and bilateral agreement. |
| 4 | Condition-wise compliance report with deposit receipts, EDC/IDC clearance and bank guarantees. |
| 5 | Board resolutions, powers of attorney and authority of each affidavit deponent for ATS Realworth, Hasta and Homekraft. |
| 6 | Certified MCA master data, CIN, directors and shareholding/control documents sufficient to identify the relationship among the three companies. |
| 7 | Pre- and post-COD role chart naming the DTCP colonizer, RERA promoter, BBA obligor, construction entity, pre-EMI obligor and person responsible for the HARERA order. |
| 8 | Existing HARERA project-registration extract, proposed amendment, Section 15 application/approval and allottee-consent record, if applicable. |
| 9 | Liability-assumption deed / undertakings signed by the legally relevant entities, including a no-release and no-time-extension clause. |
| 10 | Unit 3051-specific HARERA compliance affidavit with bank proof, possession programme, certificate status and project-account disclosure. |
| 11 | Exact Condition 12 individual notice and proof of email, postal/courier and website service on the allottee. |
| 12 | Certified old and revised sanctioned plans, comparative statement and Tower 03 / Unit 3051 impact report. |
| 13 | Section 14 consent record and computation, where relied upon. |
| 14 | Tower 03 construction status certified by the project engineer, current photographs and milestone-linked completion-funding plan. |
| 15 | DTCP planning-branch report/action taken pursuant to Direction IV of the HARERA order dated 18.04.2024. |

# 10. Reliefs sought

In view of the above, it is respectfully prayed that the competent authority may:

1. Take this representation on record and grant the undersigned an effective personal hearing before passing any final COD order or relying on the joint affidavit dated 08.06.2026.

2. Direct supply of the focused document schedule in Section 9 and permit a reasonable period for supplementary objections after actual supply.

3. Determine and record the legal role of each entity before and after COD, including the DTCP colonizer, RERA promoter, BBA obligor, construction entity, project-account controller, pre-EMI obligor and entity responsible for the HARERA order.

4. Record that the COD does not, by itself, discharge ATS Realworth from the BBA, the order dated 18.04.2024, its rectification, accrued delay liability or the pending execution proceedings, and does not constitute novation without a lawful and informed process.

5. Where Section 15 is attracted, require strict proof of compliance including the requisite allottee consent, prior RERA approval, independent performance of pending obligations by the intending promoter and an express no-extension clause.

6. Do not treat Condition 12 as satisfied without Unit 3051-specific service proof and do not infer waiver, consent or settlement from silence, a public notice or a website upload.

7. Deal with the revised-plan proceeding separately after supply of certified old and revised plans, a complete comparative statement, a Unit 3051 impact report and proof of Section 14 compliance.

8. Require actual, direction-wise HARERA compliance evidence including pre-EMI bank proof, certificate status, possession date, project-account disclosure and the DTCP planning-branch action report.

9. Withhold final COD until the above safeguards are documented; alternatively, if the authority considers approval necessary for project completion, incorporate them as express conditions and state that approval does not amount to compliance with the HARERA order, extension of the BBA/RERA timeline, novation, waiver, settlement or release of any existing obligor.

10. Pass a reasoned speaking order dealing with each principal objection and supply a certified copy to the undersigned.

# 11. Reservation of rights

This representation is without prejudice to the complainants’ rights in execution, appeal, compensation, delay-interest, pre-EMI, possession, inspection, defect-liability and other proceedings. Supply or consideration of documents will not, by itself, cure past non-compliance. The undersigned reserves liberty to supplement this representation after receipt of the complete COD, RERA-registration, revised-plan and compliance records.

Place: New Delhi

Date: 18.06.2026

(Prof. Vijyant Agarwal)

Allottee — Unit No. 3051, Tower No. 03

ATS Grandstand Phase-I, Sector 99A, Gurugram

Mob.: 9899308574

ANNEXURE SCHEDULE

| Annexure | Document |
| --- | --- |
| A-1 | Buyer–Builder Agreement dated 25.10.2018. |
| A-2 | Builder’s pre-EMI commitment letter dated 23.10.2018. |
| A-3 | HARERA order dated 18.04.2024 in Complaint No. 4463 of 2021. |
| A-4 | Rectification proceedings/order dated 08.08.2024. |
| A-5 | DTCP in-principle COD memo dated 10.12.2025. |
| A-6 | COD public notice dated 17.12.2025 and publication proof. |
| A-7 | Revised plan permission/approval ZP-938-II dated 04.05.2026. |
| A-8 | ATS communication containing the reported 30.06.2031 Phase-I projection. |
| A-9 | Joint affidavit-cum-undertaking dated 08.06.2026. |
| A-10 | Homekraft email dated 12.06.2026 concerning pre-EMI / loan statement. |
| A-11 | Existing and proposed sanctioned-plan comparison and Tower 03 impact documents. |
| A-12 | Relevant execution proceeding documents in RERA-GRG-5309-2024. |

Filing control Before filing, verify every date, memo number, project-area figure, plan-change figure, entity name and annexure pagination against certified records. Remove the “Draft for Review” header only after this verification and legal vetting.

# Annexure B — Proposed minimum conditions in any final COD order

| No. | Proposed condition |
| --- | --- |
| 1 | The final COD shall not be construed as discharging ATS Realworth Pvt. Ltd. from existing BBA, RERA, HARERA-order, execution or accrued delay obligations concerning Unit No. 3051. |
| 2 | The incoming entity shall execute a specific assumption-of-obligations instrument covering the construction, approval, infrastructure, disclosure and completion functions transferred to it. |
| 3 | Where Section 15 applies, the transfer shall take effect only after proof of statutory allottee consent and prior RERA approval; no extension of project completion shall arise from the transfer. |
| 4 | No new BBA, revised payment plan, waiver, settlement, satisfaction declaration or novation shall be imposed upon Unit No. 3051 without the allottee’s informed written agreement and without prejudice to adjudicated rights. |
| 5 | Pre-EMI obligations and the operative HARERA directions shall remain unaffected; any claimed offer of possession shall be assessed against the BBA, occupation-certificate direction and applicable law. |
| 6 | A Tower 03-specific completion and funding programme, certificate target and physical-possession date shall be filed and periodically reported. |
| 7 | The revised-plan proceeding and Section 14 compliance shall remain separately adjudicable and shall not be deemed concluded merely by COD approval. |
| 8 | The authority shall retain power to enforce each COD condition and to act upon misstatement, non-disclosure or breach, without prejudice to HARERA and other competent proceedings. |

# Annexure C — Compact statutory reference

| Provision | Correct legal function |
| --- | --- |
| Section 4(2)(l)(D) | Seventy per cent of amounts realised from allottees are to be deposited in a separate scheduled-bank account and used for land and construction cost, subject to certified withdrawals and audit. |
| Section 11(4)(a) | The promoter remains responsible for statutory and agreement obligations to allottees until the relevant conveyance / handover stage specified in the Act. |
| Section 14(2)(i) | Previous consent of the affected allottee for additions or alterations concerning the apartment/plot/building agreed to be taken, subject to the statutory minor-change exception. |
| Section 14(2)(ii) | Previous written consent of at least two-thirds allottees for other alterations/additions in sanctioned plans of buildings or common areas, where applicable. |
| Section 14(3) | Five-year defect rectification obligation for structural, workmanship, quality, service and agreement-related defects after possession. |
| Section 15 | Transfer/assignment of majority promoter rights and liabilities requires the prescribed allottee consent and prior Authority approval; the intending promoter must perform pending obligations and receives no time extension. |
| Section 18 | Return, interest and compensation consequences where the promoter fails to complete or give possession in accordance with the agreement; monthly delay interest where the allottee remains in the project. |
| Section 19 | Allottee rights to sanctioned-plan information, specifications and stage-wise completion schedule. |
| Section 39 | Rectification of mistakes apparent from the record; substantive parts of an order cannot be amended through rectification. |
| Section 40 | Recovery and enforcement of interest, penalty, compensation and orders. |
| Section 63 | Penalty for failure by a promoter to comply with or contravene an order or direction of the Authority. |
| Section 71 | Power of the adjudicating officer to adjudge compensation under Sections 12, 14, 18 and 19. |