# Strengthened Gap Analysis / Objection

## ATS Joint Affidavit-cum-Undertaking before DTCP dated 08.06.2026

### Unit No. 3051, Tower No. 03, Type-D, ATS Grandstand Phase-I, Sector 99A, Gurugram

Matter: Complaint No. 4463 of 2021 — Vijyant Agarwal & Anr. v. ATS Realworth Pvt. Ltd.
Applicant / Decree-holder: Mr. Vijyant Agarwal
Co-allottee: Mrs. Vineeta Agarwal
Order sought to be executed: HARERA order dated 18.04.2024, as rectified under Section 39 on 08.08.2024
Impugned document: Joint Affidavit-cum-Undertaking dated 08.06.2026, notarised on 11.06.2026, allegedly tendered before DTCP in connection with revised building plan / change of developer
Prepared for: Objection / additional submission in pending execution and before competent authorities
Date: 13.06.2026
Place: New Delhi

## Subject

Objection and gap analysis showing that the ATS/Hasta/Homekraft joint affidavit-cum-undertaking dated 08.06.2026 is only a generic regulatory undertaking before DTCP, and is neither compliance nor substantial compliance of the HARERA order dated 18.04.2024 in Complaint No. 4463 of 2021.

## 1. Core objection in brief

1.1. The impugned affidavit is projected as if it protects the rights of the decree-holder/allottee. In substance, however, it merely contains broad, future-oriented, non-specific assurances before DTCP. It does not contain any unit-specific compliance, payment proof, possession timeline, construction-status disclosure, escrow disclosure, or binding execution undertaking in favour of Unit No. 3051, Tower No. 03.

1.2. The affidavit is not filed as a compliance affidavit in the pending HARERA execution. It is filed before DTCP for obtaining or supporting regulatory benefit relating to revised plans / change of developer. Therefore, it cannot be treated as compliance with the binding HARERA order dated 18.04.2024.

1.3. The affidavit is materially deficient because it omits key facts already recorded in sections 3 and 4 below, including the expired compliance periods, pending execution, payment and disclosure defaults, and the absence of a binding possession plan.

1.4. The affidavit further contains a reservation that compliance is subject to “attainment of finality in pending appeal, if any” — see section 4.1 below.

1.5. The affidavit, therefore, should be rejected as compliance. At best, it may be treated as an admission that ATS Realworth Pvt. Ltd., Hasta Infrastructure Pvt. Ltd., and Homekraft Infra Pvt. Ltd. are aware of the decree-holder’s rights but are seeking regulatory advantage without first executing the HARERA order in full.

## 2. What the impugned affidavit appears to say

The impugned affidavit, as tendered before DTCP, broadly states that:

Table No. 1

| S. No. | Broad statement in affidavit | Why it is insufficient |
| --- | --- | --- |
| 1. | Decree-holder rights under BBA and HARERA/HREAT orders shall remain protected | No unit-specific details, no proof, no compliance chart, no payment statement |
| 2. | Pre-EMI shall be paid in a time-bound manner till offer of possession | Does not undertake or confirm direct payment of pre-EMI to the financial institution as required by the HARERA order dated 18.04.2024 |
| 3. | Hasta and Homekraft shall jointly and severally honour commitments | No execution mechanism, no bank mandate, no timeline, no penalty for default |
| 4. | Revised building plans / change of developer shall not dilute allottee rights | No technical impact report, no BBA-compliance chart, no Section 14 consent analysis, no Unit 3051 impact disclosure |
| 5. | Nothing material has been concealed | Material facts of default, execution, payment status, escrow status, and possession delay are not disclosed |

The above statements are general assurances, not enforceable compliance. A decree-holder cannot be asked to accept such broad language in substitution of actual execution of a judicial/quasi-judicial order.

## 3. Chronology deliberately absent from the affidavit

The following chronology is central to the allottee’s rights but is absent from the impugned affidavit:

Table No. 2

| S. No. | Date | Event | Legal / factual significance |
| --- | --- | --- | --- |
| 1. | 18.04.2024 | HARERA order passed in Complaint No. 4463 of 2021 | Binding directions issued in favour of the complainants/decree-holders |
| 2. | 18.05.2024 approx. | 30-day period from order expired | Deadline for statutory/order-based disclosures such as CC/OC status, possession date, and escrow details expired |
| 3. | 17.07.2024 approx. | 90-day period from order expired | Full compliance period expired; non-compliance became actionable |
| 4. | 08.08.2024 | Section 39 rectification allowed | Clarified/confirmed booking amount and bank-funded component relevant to pre-EMI liability |
| 5. | October 2024 | Execution proceedings filed by allottee | Demonstrates continuing default and pending enforcement |
| 6. | 04.05.2026 | DTCP revised plan approval / ZP-938-II referred | Regulatory benefit sought after prolonged non-compliance |
| 7. | 17.05.2026 | Allottee representation / objection | Individual objection raised by Unit 3051 allottee |
| 8. | May 2026 | ATS reply to allottee | ATS allegedly treated HARERA compliance as separate and projected possession up to 30.06.2031 |
| 9. | 08.06.2026 | Impugned affidavit made | Generic undertaking without compliance proof |
| 10. | 11.06.2026 | Notarisation / attestation | Certified true copy attested by Notary |

Material omission: The affidavit does not disclose that the HARERA order had already remained unexecuted for nearly two years before ATS/Hasta/Homekraft approached DTCP with this generic affidavit.

## 4. Specific deficiencies in the impugned affidavit

### 4.1. Harmful reservation: “subject to finality in pending appeal, if any”

The affidavit’s reference to compliance being subject to “attainment of finality in pending appeal, if any” is the most serious weakness.

This clause is objectionable because:

- it attempts to make a binding and executable order conditional;

- it may be used by ATS/Hasta/Homekraft to postpone payment until appeal proceedings are concluded;

- it contradicts the pendency of execution proceedings;

- it is inconsistent with the decree-holder’s crystallised rights;

- it creates ambiguity where the affidavit should have given unconditional assurance.

Necessary correction: Any affidavit relied upon before DTCP/HARERA must state that the HARERA order is presently executable unless specifically stayed by a competent forum, and that no appeal, if any, shall operate as a stay unless a specific stay order is produced.

### 4.2. No identification of the decree-holder, unit, complaint, or order

The affidavit uses generic terminology such as “Decree Holder(s)” but does not specifically identify:

- Mr. Vijyant Agarwal;

- Mrs. Vineeta Agarwal;

- Unit No. 3051, Tower No. 03, Type-D;

- ATS Grandstand Phase-I, Sector 99A, Gurugram;

- Complaint No. 4463 of 2021;

- HARERA order dated 18.04.2024;

- Section 39 rectification order dated 08.08.2024;

- the pending execution proceedings.

Consequence: A generic affidavit cannot be used to defeat, dilute, postpone, or satisfy a unit-specific executable order.

### 4.3. No undertaking of direct pre-EMI payment to the financial institution

The HARERA order dated 18.04.2024 directs that pre-EMI/EMI shall be paid directly to the financial institution till offer of possession. The impugned affidavit merely states that pre-EMI shall be paid in a “time-bound manner” but does not undertake or confirm such direct payment to the financial institution as required by the RERA order.

Consequence: A vague promise of “time-bound” pre-EMI payment does not satisfy the binding direction of direct payment to the financial institution under the HARERA order.

### 4.4. No definite possession date; no rejection of the 2031 extension

The allottee’s case is that the adjudicated / contractual possession timeline has already expired, and the due date is 30.06.2023. ATS’s alleged revised projection of 30.06.2031 amounts to an unilateral eight-year extension.

The affidavit does not:

- admit the original/adjudicated due date of 30.06.2023;

- explain the delay from 2023 to 2026;

- reject the unilateral extension to 30.06.2031;

- give a legally binding possession date for Unit No. 3051;

- give a tower-wise completion schedule for Tower No. 03;

- undertake that paper possession shall not stop pre-EMI/delay liability;

- undertake that possession shall mean lawful physical possession after OC/CC, essential services, fire safety, lift, water, electricity, road access, parking, and common-area readiness.

Consequence: The affidavit gives no meaningful protection against further indefinite delay.

### 4.5. No escrow-account and fund-utilisation disclosure

The affidavit does not give:

- project escrow account number;

- bank name and branch;

- credit and debit statement;

- amount collected from allottees;

- amount used for construction;

- CA certificate;

- engineer certificate;

- architect certificate;

- project funding plan;

- fund requirement for Tower No. 03;

- timeline for fund deployment.

Consequence: The affidavit does not satisfy disclosure obligations and does not show whether the project has the financial capacity to deliver possession.

### 4.6. No construction-status disclosure for existing allottees / project generally

The affidavit is silent on the overall construction progress of the project, including stage-wise completion status, essential services, and expected possession timeline for existing allottees.

Consequence: Without basic project-wide construction disclosure, the affidavit cannot be treated as a meaningful compliance document for existing allottees.

### 4.7. Revised plan impact on Unit No. 3051 is not addressed

The affidavit does not address the impact of the revised plan on the allottee’s unit, tower, amenities, parking, density, green area, loading, fire safety, traffic, open space, and quality of life.

ATS’s own comparative materials, as understood from the allottee’s record, indicate material changes such as:

Table No. 3

| S. No. | Item | Earlier position | Revised position | Concern |
| --- | --- | --- | --- | --- |
| 1. | Total main units | 522 | 734 | Increased density |
| 2. | ECS parking | 999 | 957 | Reduced parking despite higher unit count |
| 3. | Open / green area | 14345.86 sqm | 10934.25 sqm | Reduced open area |

### 4.8. No unconditional joint and several liability mechanism

Although the affidavit uses language of joint and several responsibility, it does not create an operational mechanism for enforcement.

It should have stated:

- ATS Realworth Pvt. Ltd., Hasta Infrastructure Pvt. Ltd., and Homekraft Infra Pvt. Ltd. shall be jointly and severally liable for all monetary and non-monetary directions;

- the decree-holder may execute against any or all of them;

- no inter se arrangement between the companies shall prejudice the allottee;

- change of developer shall not require the allottee to start fresh proceedings;

- all three entities shall submit to HARERA execution jurisdiction;

- all three entities shall provide authorised signatories and board authorisations.

Consequence: The present language is broad but not operationally enforceable.

### 4.9. Procedural and drafting defects

Table No. 4

| S. No. | Defect | Concern |
| --- | --- | --- |
| 1. | Wrong forum | Affidavit is before DTCP, not filed as compliance in HARERA execution |
| 2. | Broken numbering | Paragraph sequence appears incomplete / defective |
| 3. | No annexures | No bank proof, escrow statement, construction certificate, revised-plan comparison |
| 4. | Duplicate / unclear deponent description | Shivam Wadhwa appears in multiple capacities; authority should be proved |
| 5. | No board authorisation | No proof of authority of deponents attached |
| 6. | No service on decree-holder | No proof that the affidavit was served on the present allottee before being relied upon |

## 5. Why this affidavit cannot be treated as compliance

5.1. Compliance requires performance, not promise.
A party cannot satisfy a binding order merely by stating that it will protect rights in future. Compliance must be shown through proof of payment, proof of disclosure, proof of construction status, proof of escrow records, and a definite possession plan.

5.2. A regulatory affidavit cannot substitute execution.
DTCP proceedings relating to revised building plan / change of developer do not replace HARERA execution proceedings. The decree-holder’s executable rights cannot be displaced by a document filed before another authority for a different purpose.

## 6. Suggested objections for filing

The applicant/decree-holder respectfully adopts and reiterates the objections recorded in sections 3, 4 and 5 above, and in addition submits as follows:

- The affidavit does not state that paper possession or incomplete possession shall not terminate pre-EMI / EMI / delay-compensation liability.

- Therefore, the affidavit should be rejected as compliance and the respondents should be directed to file a proper compliance affidavit supported by records.

## 7. Directions sought

It is respectfully prayed that the competent authority / executing authority may be pleased to:

- Reject the joint affidavit-cum-undertaking dated 08.06.2026 as sufficient or substantial compliance of the HARERA order dated 18.04.2024 in Complaint No. 4463 of 2021.

- Direct ATS Realworth Pvt. Ltd., Hasta Infrastructure Pvt. Ltd., and Homekraft Infra Pvt. Ltd., jointly and severally, to file a unit-specific compliance affidavit for Unit No. 3051, Tower No. 03, within 7 days, supported by documentary proof.

- Direct the respondents to disclose and file:

  - direct bank-payment arrangement till lawful possession;

  - escrow account statement and fund utilisation record;

  - Tower No. 03 / Unit No. 3051 construction-status certificate;

  - date-wise possession milestone plan;

  - revised-plan comparison affecting Unit No. 3051;

  - status of appeal and any stay order, if any.

- Record that any DTCP / RERA permission relating to revised plan, change of developer, COD, licence benefit, registration amendment, or other regulatory benefit shall remain strictly subject to prior and full execution of the HARERA order dated 18.04.2024 and shall not prejudice the allottee’s vested rights.

- Declare / record that the phrase “subject to finality in pending appeal, if any” shall not defer or suspend compliance unless a specific stay order from a competent appellate forum is produced.

- Direct that no deemed consent, waiver, acquiescence, or acceptance shall be inferred against the allottee on the basis of public notice, website upload, silence, general intimation, or a generic affidavit.

- Direct that no extra burden, additional charge, adverse layout change, reduced amenity, reduced parking right, delayed possession, or inferior specification shall be imposed upon the allottee due to revised plan / change of developer.

- Direct the respondents to continue all pre-EMI/EMI and delay-related liabilities until lawful physical possession is delivered with OC/CC, essential services, parking, access, safety approvals, and all BBA/HARERA-compliant facilities.

- Initiate appropriate execution, recovery, and penal consequences for continued non-compliance.

- Pass any other order necessary to protect and enforce the decree-holder’s crystallised rights.

## 8. Compliance matrix for annexure / hearing use

Table No. 5

| S. No. | Requirement / issue | Required for true compliance | Position in impugned DTCP affidavit |
| --- | --- | --- | --- |
| 1. | Identifies Complaint No. 4463/2021 | Yes | No |
| 2. | Identifies Unit No. 3051 / Tower No. 03 | Yes | No |
| 3. | Identifies allottee and co-allottee | Yes | No |
| 4. | Refers to HARERA order dated 18.04.2024 | Yes | No / not specific |
| 5. | Refers to Section 39 order dated 08.08.2024 | Yes | No |
| 6. | Discloses pending execution | Yes | No |
| 7. | Admits 30-day / 90-day default | Yes | No |
| 8. | Provides direct-payment mechanism | Yes | No |
| 9. | Provides physical possession date | Yes | No |
| 10. | Provides escrow account statement | Yes | No |
| 11. | Provides construction / project progress disclosure | Yes | No |
| 12. | Provides revised-plan impact disclosure | Yes | No |
| 13. | Confirms no extra charges | Yes | No |
| 14. | Confirms unconditional executability | Yes | No; subject to finality in appeal |
| 15. | Provides joint and several enforcement mechanism | Yes | Inadequate / generic |
| 16. | Provides timeline and consequences for breach | Yes | No |

## 9. Documents to be annexed / cross-referred

Table No. 6

| S. No. | Annexure | Document |
| --- | --- | --- |
| 1. | A | HARERA order dated 18.04.2024 in Complaint No. 4463 of 2021 |
| 2. | B | Certified copy / Section 39 rectification order dated 08.08.2024 |
| 3. | C | Impugned Joint Affidavit-cum-Undertaking dated 08.06.2026, notarised 11.06.2026 |
| 4. | D | Execution application / pending execution papers filed in October 2024 |
| 5. | E | Allottee representation / objection dated 17.05.2026 |
| 6. | F | ATS reply dated May 2026, including proposed possession date 30.06.2031, if available |
| 7. | G | Revised-plan comparative chart showing changes in units, parking, green/open area, Tower No. 03 configuration, height, and podium levels |
| 8. | H | Any DTCP communication / approval / ZP-938-II dated 04.05.2026 |
| 9. | I | BBA / allotment documents concerning Unit No. 3051 |
| 10. | J | Bank / PNB Housing Finance loan and pre-EMI payment records |